## Slide 1: MASTER TEST PLAN

## Slide 2
The common testing project is composed of 4 phases: a. Planning b. Preparation c. Execution d. Post-analysis This section focuses on the planning stage, since this is the most important phase and the one that we take for granted the most.

## Slide 3
Master Test Plan (also known as Software Test Plan, Testing Strategy, etc).
The MTP is both a document and a process; which means that at the end of the day you will have a document you can look at and admire, but not less important is the process you need to follow to create the plan for the tests and the testing process.

## Slide 4: 1. Objectives of the testing process
The objectives of the testing process depend on the nature of the development project.
Examples of testing objectives are: new feature validation, additional configuration certification, translation validations, installation and/or upgrade testing, etc.
Just make sure you don’t write trivial stuff like: to find all the bugs in the system or to assure we release a quality product.
This section is to communicate what will YOU be thinking when planning and running your tests.

## Slide 5: 2. Testing scope
For many people the testing scope is the heart of the Master Test Plan. It describes the things you will focus in each of the application areas and/or features to test.
This describes: – The main aspects to tests – The product risks or potential bugs – Concrete faults or main scenarios to validate – Assumptions or requirements (documented API, stable GUI, etc) – And any other aspects worth mentioning regarding the specific area under test.
This is the place where you provide your stakeholders with the information about what will you be testing on each section of the product, and here is also where you should look for comments and suggestions from developers, product architects, support engineers, fellow testers, etc.
Some MTPs go the extra mile and provide a list of areas and features that are Out of the Scope of the testing process.

## Slide 6: 3. Testing configuration matrix
Your application surely needs to support a defined number of configurations and platforms, here is where you should list these configurations together with the testing matrix you will run in order to validate it.
Keep in mind that by configurations we may refer to different things for different projects; on one project it may be Operating Systems and Browsers, while on another project it is additional product-components and specific versions required by your product to function correctly.
In any case, by configuration we mean the environmental (and thus external) parameters required by our system to work.

## Slide 7: 4. Required Hardware / Software
Based on the testing scope and the required configurations you need to create a list of all the hardware and software resources you will need to complete your tests.
In addition to special machinery and/or licenses, this is the place to ask for specific stubs or simulators you may require during your tests.
If you plan to use automation of any sort include the number of software licenses as well as the amount of virtual users you will need for load and performance testing.

## Slide 8: 5. Testing preparations
By now it should be clear what you want to test, now you need to understand what preparations to do in order to test it.
For this point should make a high level review of your test plan inventory and compare it to your testing scope. You should end with three lists of tests: (1) Tests that are ready to be run as it is (2) Tests that need to be reviewed and/or updated to match the changes to the functionality (3) Tests you need to write from scratch
For each list assign the amount of time you will require to work on the tests; you can also include the information and/or help you will need from other teams.
If you also need time to prepare testing environment or create testing data this is the section where to add this additional preparation costs.

## Slide 9: 6. Testing schedule
(The favorite section of all our Project Managers!) Our operations are usually divided into stages and cycles. For example a project may have a preparation stage, an execution stage composed of 3 to 5 testing cycles, and a final product release stage/cycle. For each one we should provide at lease the following information: (a) Expected time lines (b) Entry and exit criteria (c) Testing scope & objectives (d) Testing resources (peopleware, software and hardware) and any additional information pertaining to the specific cycle.

## Slide 10: 7. Testers & schedules
Following on the project side of the MTP you should list all your testers and the dates when they will be available for your project. List holidays, vacations, training and any other activities that may have an impact on the availability of a resource.
If part of your tester-resources will be new make sure to account for the training and ramp-up time they will require at the start of their work.

## Slide 11: 8. Risks
Like every project you should list the risk you may encounter. Examples of risks are difficulties in recruiting resources, instability of the product that may delay your schedule, high attrition rates, etc.
Each risk should include the following information: (a) Person in charge of the risk (b) Severity and likelihood of the risk materializing (c) Dates of relevancy when the risk may materialize (d) Consequence of the risk materializing (e) Prevention & contingency plans

## Slide 12
Thank You